BISNISKU.INFO

FOUNDER DECISIONS LOG

Keputusan yang di-lock sebelum memulai development — overrides semua dokumen sebelumnya

Date: 20 April 2026 | Status: LOCKED

## Decision Register

| # | Area | Sebelumnya (Docs) | Keputusan Final | Impact pada Development |
| --- | --- | --- | --- | --- |
| 1 | Domain | BRD: bisnisku.xyz, docs lain: bisnisku.info | bisnisku.info (final) | Update semua referensi .xyz di BRD. Semua URL gunakan .info |
| 2 | Phase 1 Target | Profile: 1K-3K merchants. BRD: 1K merchants | 300 paid merchants dalam 12 bulan | Target lebih realistis. Fokus quality over quantity. Reduce pressure. |
| 3 | Jakarta Focus | GTM: Jakarta 6 bulan, lalu BODETABEK | Jakarta only 12-24 bulan. 1,000 merchants dalam 2 tahun | Tidak perlu build multi-city features di Phase 1. Simplify GBP import. |
| 4 | Source of Truth | Multiple docs dengan schema berbeda | Tech Doc v1 = development. Business Profile = business plan. | CRITICAL: Gunakan schema dari Tech Doc v1. Ignore Blueprint v4 schema jika conflict. |
| 5 | User Roles | Blueprint: 4 roles. Tech Doc: 5 roles. | 3-platform model: Backend (admin/owner/founder), Dashboard (admin/manager/owner/client), Directory (mass users) | Redesign role enum. Backend = super_admin/admin. Dashboard = merchant/manager/staff. Directory = consumer (no auth for browse). |
| 6 | Transaction Fees | Starter 3%, Growth 1.5%, Business 0.5%, Enterprise 0% | Starter 2%, Growth 1%, Business 0.5%, Enterprise 0.3% | Update pricing config. Lebih competitive. Enterprise tetap ada small fee. |
| 7 | Booking System | Sprint 3: deposit system. Sprint 11: full booking. | Booking tanpa DP dari awal. No deposit system Phase 1. | Simplify Sprint 3 (payment). Remove deposit logic. No refund/no-show DP flow. Huge complexity reduction. |
| 8 | AI Models | Claude 3.5 Sonnet for all | Claude Sonnet 4.6 (complex) + Haiku 4.5 (lightweight) mix | Implement model router. Sonnet: landing page, content. Haiku: SEO meta, classifications, quick tasks. Cost optimization. |
| 9 | WhatsApp | WhatsApp Cloud API (official Meta) | Fonnte (Indo WA gateway) Phase 1. Migrate to official API later. | MAJOR CHANGE: Replace all WA Cloud API code with Fonnte SDK. Simpler setup, no Meta approval needed. Plan migration path. |
| 10 | Phase 2 Defer | Analytics di Sprint plan. Booking+DP di Sprint 3+11. | Defer: Analytics Dashboard, Booking with Payment/DP, Full F&B Ordering | Fewer sprints needed. More buffer. Focus on core revenue features first. |
| 11 | Work Method | Solo dev, 18 sprints fixed | Agile & dynamic. AI-maximized. Open to freelancers/agents. | Sprint scope flexible. Measure velocity per sprint. Scale help if needed. |
| 12 | Payment Setup | Xendit integration Sprint 3 | Register Xendit now (Sprint 0). Fallback: manual bank transfer. | Start KYC process immediately. Build transfer fallback UI as Plan B. |
| 13 | Google API Budget | 5-layer cost filter, $200 free credit | Set explicit monthly budget cap/limit | Implement hard budget limit in code. Alert when approaching cap. Auto-pause import if exceeded. |

# Revised Platform Architecture

## User Roles (Final)

| Platform | User Types | Auth Required | Key Permissions |
| --- | --- | --- | --- |
| Admin Backend (internal Bisnisku) | super_admin, admin | Yes (email + password) | Full platform management, merchant oversight, claim review, outreach, billing |
| Business Dashboard (merchant-facing) | owner, manager, staff | Yes (phone OTP + Google OAuth) | Business CRUD, CRM, loyalty, marketing, products, bio editor, billing |
| Directory / Consumer App (public-facing) | consumer (optional auth) | No (browse). Yes for booking/points. | Explore directory, view bio pages, book services, earn/redeem points |

## Revised Pricing Tiers

| Tier | Harga/bulan | Tx Fee | Notes |
| --- | --- | --- | --- |
| Free | Rp 0 | N/A | Bio page basic, limited features. No payment processing. |
| Starter | Rp 999.000 | 2% | 1 outlet, essential tools. Entry paid tier. |
| Growth | Rp 2.900.000 | 1% | Multi-staff, A/B testing, advanced features. |
| Business | Rp 8.900.000 | 0.5% | Full automation, priority support, unlimited. |
| Enterprise | Rp 18.900.000 | 0.3% | Multi-outlet, custom integrations, dedicated AM. Note: small fee still applies. |

## Revised Phase 1 vs Phase 2 Scope

| Phase 1 (Build Now) | Phase 2 (Deferred) |
| --- | --- |
| Auth + Dashboard + Bio Page Builder Payment (Xendit, no deposit) Fonnte WA Automation CRM + Customer Database Loyalty Engine + Bisnisku Points CMS + AI Content (Sonnet + Haiku) Product Engine (Voucher/Special/Digital) AI Landing Page Generator Business Growth Tools (Promo, Referral, etc.) Booking System (NO deposit/DP) Digital Menu Display + QR GBP Import + Jakarta Directory Claim System + Subscription Billing Admin Panel + Outreach Performance + Security Hardening | Analytics Dashboard + Advanced Reporting Booking with Deposit/Payment (refund, no-show handling) Full F&B Ordering System (cart, KDS, delivery) Official WhatsApp Cloud API migration React Native Mobile App Advanced AI (chatbot, predictive, inventory) Multi-city expansion (BODETABEK) Custom domain for merchants |

## Integration Changes

| Integration | Original Plan | Revised Plan |
| --- | --- | --- |
| WhatsApp | WhatsApp Cloud API (official Meta). Requires Meta Business verification, template approval, complex setup. | Fonnte (fonnte.com). Indonesian WA gateway. Simpler API, no Meta approval needed. Pay-per-message model. Migrate to official API in Phase 2. |
| AI | Claude 3.5 Sonnet for all AI features | Claude Sonnet 4.6 for complex (landing pages, content, insights). Claude Haiku 4.5 for lightweight (SEO meta, classification, quick suggestions). Route by job type. |
| Google Places | 5-layer cost filter, $200/mo free credit | Same + explicit monthly budget cap in code. Auto-pause when limit reached. Alert system for approaching budget. |
| Xendit | Integration in Sprint 3 | Account registration Sprint 0 (now). Integration Sprint 3. Fallback: manual bank transfer scheme if Xendit KYC delayed. |

Dokumen ini adalah referensi final untuk semua keputusan pre-development.

Jika ada konflik antara dokumen lain dengan keputusan di sini, dokumen ini yang berlaku.