TECHNICAL BLUEPRINT & SPRINT EXECUTION PLAN

BISNISKU

Platform Digital All-in-One untuk Bisnis Offline Indonesia

18 Sprints × 2 Weeks = 9 Months to Production

Solo Developer + Claude Code Execution Guide

Next.js 16 • Supabase • TailAdmin • Vercel • Xendit • WhatsApp Cloud API

Architecture • Database Schema (Full SQL) • RLS Multi-Tenant • Audit System

Security Framework • API Design • CI/CD Pipeline • Code Standards

Sprint Plans with Claude Code Prompts • Testing Strategy • Monitoring

April 2026 • v3.0

# Daftar Isi

# 1. Technical Architecture Overview

Bisnisku dibangun sebagai monorepo Next.js 16 dengan App Router, Supabase sebagai backend-as-a-service (PostgreSQL + Auth + Storage + Edge Functions + Realtime), dan Vercel untuk deployment. Arsitektur dirancang untuk solo developer yang dibantu Claude Code — setiap keputusan arsitektur memprioritaskan developer velocity tanpa mengorbankan scalability.

## 1.1 System Architecture Diagram (Text)

High-Level Architecture:

┌─────────────────────────────────────────────────────────────────┐

│                    BISNISKU ARCHITECTURE                     │

└─────────────────────────────────────────────────────────────────┘

[Browser/Mobile]  ───>  [Vercel Edge Network (Jakarta PoP)]

|                          |

v                          v

[Next.js 16 App Router]    [Vercel Serverless Functions]

- SSG: Bio pages (ISR)    - API routes (/api/*)

- SSR: Dashboard           - Webhook handlers

- CSR: Interactive UI      - Cron jobs

|                          |

v                          v

[Supabase Client SDK]     [Supabase Admin SDK]

|                          |

└───────────┬────────────┘

v

┌─────────────────────────────────┐

│     SUPABASE PLATFORM        │

│  PostgreSQL + PostGIS         │

│  Row Level Security (RLS)     │

│  Auth (Phone OTP + OAuth)     │

│  Realtime (WebSocket)         │

│  Storage + CDN                │

│  Edge Functions (Deno)        │

│  pg_cron + pg_trgm + PostGIS  │

└─────────────────────────────────┘

|        |        |

v        v        v

[Xendit API]  [WA Cloud]  [Google Places]

(Payment)     (Messages)  (GBP Injection)

## 1.2 Tech Stack Decision Table

| Layer | Technology | Justification |
| --- | --- | --- |
| Framework | Next.js 16 (App Router) | RSC, streaming SSR, route groups, parallel routes, intercepting routes. ISR untuk bio pages (revalidate 60s). Middleware untuk auth + RLS tenant check. |
| UI Kit | TailAdmin Next.js + Tailwind 4 | 500+ pre-built dashboard components. Hemat 2-3 bulan development UI. Tailwind 4 = faster builds, native CSS nesting. |
| Database | Supabase (PostgreSQL 15) | Managed Postgres + RLS built-in + Realtime subscriptions + Auth + Storage. PostGIS untuk geo-search. pg_trgm untuk fuzzy search. pg_cron untuk scheduled jobs. |
| Auth | Supabase Auth | Phone OTP (via Twilio/MessageBird) untuk customer. Google OAuth untuk merchant. JWT-based, auto-refresh. RLS policies tied to auth.uid(). |
| Payment | Xendit | QRIS, GoPay, OVO, Dana, ShopeePay, Virtual Account, Credit Card. Webhook-based. Recurring billing untuk subscriptions. Payout API untuk merchant settlements. |
| Messaging | WhatsApp Cloud API | Official Meta API. Template messages + interactive buttons. 98% open rate di Indonesia. Fallback ke SMS via Twilio. |
| Hosting | Vercel Pro | Edge network dengan Jakarta PoP. Auto-scaling. Preview deployments per PR. Analytics built-in. $20/month. |
| AI | Claude API (Anthropic) | Landing page generation, copywriting, SEO meta, review reply suggestions. Claude 3.5 Sonnet untuk balance speed/quality. ~$0.003/1K input tokens. |
| State Mgmt | Zustand + React Query | Zustand: lightweight client state (UI state, cart, form drafts). React Query (TanStack): server state caching, optimistic updates, infinite scroll. |
| Validation | Zod | Runtime validation untuk API inputs + form data. Shared schemas antara client dan server. Auto-generate TypeScript types. |
| ORM/Query | Supabase JS SDK + Drizzle | Supabase SDK untuk CRUD + RLS. Drizzle ORM untuk complex queries + type-safe joins + migrations. |
| Testing | Vitest + Playwright | Vitest: unit + integration tests (fast, Vite-native). Playwright: E2E tests (cross-browser). Coverage target: 80%. |
| Monitoring | Sentry + Vercel Analytics | Sentry: error tracking + performance monitoring. Vercel Analytics: Web Vitals, real user metrics. Custom dashboards via Supabase pg_stat. |

# 2. Project Structure & Code Standards

Monorepo structure menggunakan Next.js App Router dengan strict folder conventions. Setiap folder memiliki tanggung jawab yang jelas.

## 2.1 Folder Structure

Root directory:

bisnisku/

├── .github/                    # CI/CD workflows

│   ├── workflows/

│   │   ├── ci.yml              # Lint + Test + Type-check on PR

│   │   ├── deploy-preview.yml  # Auto-deploy preview on PR

│   │   └── deploy-prod.yml     # Deploy to production on main merge

│   └── PULL_REQUEST_TEMPLATE.md

├── public/                     # Static assets

│   ├── icons/

│   ├── images/

│   └── fonts/

├── src/

│   ├── app/                    # Next.js App Router

│   │   ├── (public)/            # Route group: public pages

│   │   │   ├── [city]/          # /jakarta, /surabaya

│   │   │   │   ├── page.tsx     # City directory homepage

│   │   │   │   ├── [category]/  # /jakarta/salon

│   │   │   │   └── cari/        # /jakarta/cari?q=...

│   │   │   ├── [slug]/          # /salon-cantik-menteng (bio page)

│   │   │   ├── auth/            # /auth/login, /auth/register

│   │   │   └── claim/           # /claim/[listing_id]

│   │   ├── (dashboard)/         # Route group: merchant dashboard

│   │   │   ├── layout.tsx       # Dashboard shell (sidebar, header)

│   │   │   ├── overview/        # /dashboard/overview

│   │   │   ├── bookings/        # /dashboard/bookings

│   │   │   ├── orders/          # /dashboard/orders

│   │   │   ├── customers/       # /dashboard/customers

│   │   │   ├── products/        # /dashboard/products (voucher/special/digital)

│   │   │   ├── loyalty/         # /dashboard/loyalty

│   │   │   ├── analytics/       # /dashboard/analytics

│   │   │   ├── marketing/       # /dashboard/marketing (WA, content)

│   │   │   ├── settings/        # /dashboard/settings

│   │   │   └── bio-editor/      # /dashboard/bio-editor

│   │   ├── (customer)/          # Route group: customer-facing

│   │   │   ├── book/[id]/       # Booking flow

│   │   │   ├── order/[id]/      # Order flow

│   │   │   ├── queue/[id]/      # Queue ticket

│   │   │   └── my/              # Customer profile, history, points

│   │   ├── (admin)/             # Route group: platform admin

│   │   │   ├── merchants/       # Merchant management

│   │   │   ├── listings/        # GBP listings management

│   │   │   ├── claims/          # Claim review queue

│   │   │   ├── outreach/        # Outreach campaigns

│   │   │   └── billing/         # Subscriptions & invoices

│   │   └── api/                 # API routes

│   │       ├── auth/            # Auth endpoints

│   │       ├── bookings/        # Booking CRUD

│   │       ├── orders/          # Order CRUD

│   │       ├── products/        # Product engine API

│   │       ├── webhooks/        # Xendit, WA, GBP webhooks

│   │       ├── cron/            # Cron-triggered endpoints

│   │       └── ai/              # AI generation endpoints

│   ├── components/             # Shared UI components

│   │   ├── ui/              # Base components (Button, Input, Modal...)

│   │   ├── dashboard/       # Dashboard-specific components

│   │   ├── public/          # Public-facing components

│   │   └── shared/          # Cross-context components

│   ├── lib/                    # Business logic & utilities

│   │   ├── supabase/        # Supabase clients (browser + server + admin)

│   │   ├── xendit/          # Xendit SDK wrapper

│   │   ├── whatsapp/        # WA Cloud API wrapper

│   │   ├── ai/              # Claude API wrapper

│   │   ├── validators/      # Zod schemas (shared client+server)

│   │   ├── hooks/           # Custom React hooks

│   │   ├── stores/          # Zustand stores

│   │   └── utils/           # Pure utility functions

│   ├── types/                  # TypeScript type definitions

│   │   ├── database.ts      # Auto-generated from Supabase

│   │   ├── api.ts           # API request/response types

│   │   └── index.ts         # Domain types

│   └── middleware.ts            # Auth + tenant + rate limit middleware

├── supabase/                   # Supabase local config

│   ├── migrations/              # SQL migrations (sequential)

│   │   ├── 00001_extensions.sql

│   │   ├── 00002_core_tables.sql

│   │   ├── 00003_rls_policies.sql

│   │   └── ...

│   ├── functions/               # Supabase Edge Functions (Deno)

│   │   ├── gbp-batch-import/

│   │   ├── cache-gbp-photos/

│   │   ├── send-whatsapp/

│   │   └── process-payment-webhook/

│   ├── seed.sql                 # Development seed data

│   └── config.toml              # Supabase local config

├── tests/                      # Test files

│   ├── unit/

│   ├── integration/

│   └── e2e/

├── .env.local                  # Local environment variables

├── .env.example                # Template for env vars

├── drizzle.config.ts           # Drizzle ORM config

├── next.config.ts              # Next.js config

├── tailwind.config.ts          # Tailwind + TailAdmin config

├── tsconfig.json               # TypeScript config (strict)

├── vitest.config.ts            # Vitest config

├── playwright.config.ts        # Playwright E2E config

└── package.json

## 2.2 Code Standards & Conventions

### Naming Conventions

- Files: kebab-case (booking-calendar.tsx, use-booking.ts)

- Components: PascalCase (BookingCalendar, CustomerProfile)

- Functions/hooks: camelCase (useBooking, formatCurrency, handleSubmit)

- Database tables: snake_case (booking_slots, customer_businesses)

- API routes: kebab-case (/api/bookings/[id]/confirm)

- Environment variables: SCREAMING_SNAKE (NEXT_PUBLIC_SUPABASE_URL)

- Constants: SCREAMING_SNAKE (MAX_BOOKING_PER_MONTH, COMMISSION_RATE)

- Types/Interfaces: PascalCase with prefix (TBooking, ICustomer — atau tanpa prefix)

### Code Patterns (Claude Code Instructions)

Setiap kali menggunakan Claude Code, sertakan instruksi ini di awal prompt:

Claude Code Standard Prompt Prefix:

Project: Bisnisku (Next.js 16 + Supabase + TailAdmin)

Rules:

1. Use TypeScript strict mode. No 'any' type.

2. All API inputs validated with Zod schemas from src/lib/validators/

3. All DB queries go through Supabase SDK (not raw SQL) for RLS enforcement

4. Server Components by default. 'use client' only when needed (interactivity)

5. Error handling: try/catch + Sentry.captureException() in API routes

6. All user-facing text in Bahasa Indonesia (except technical terms)

7. Use TailAdmin components from src/components/ui/ as base

8. Every function has JSDoc comment with @param and @returns

9. No console.log in production code (use logger utility)

10. All money values in INTEGER (Rupiah, no decimals)

### Git Workflow

- Branch naming: feature/GV-{sprint}-{feature} (e.g., feature/GV-S01-auth-setup)

- Commit format: type(scope): description — e.g., feat(booking): add slot availability check

- Types: feat, fix, refactor, test, docs, chore, perf, ci

- PR template: What changed? → Why? → How to test? → Screenshots (if UI)

- Main branch: protected, requires passing CI + 1 self-review checklist

- Deploy: auto-deploy to preview on PR, auto-deploy to production on merge to main

# 3. Database Schema (Complete SQL)

Berikut complete SQL migration files yang akan dijalankan secara sequential. Setiap migration memiliki nomor urut dan deskripsi.

## 3.1 Migration 00001: Extensions

supabase/migrations/00001_extensions.sql

-- Enable required PostgreSQL extensions

CREATE EXTENSION IF NOT EXISTS "uuid-ossp";      -- UUID generation

CREATE EXTENSION IF NOT EXISTS "postgis";         -- Geospatial queries

CREATE EXTENSION IF NOT EXISTS "pg_trgm";         -- Fuzzy text search

CREATE EXTENSION IF NOT EXISTS "pgcrypto";        -- Encryption functions

CREATE EXTENSION IF NOT EXISTS "pg_stat_statements"; -- Query performance

CREATE EXTENSION IF NOT EXISTS "pgjwt";           -- JWT verification

## 3.2 Migration 00002: Enums & Types

supabase/migrations/00002_enums.sql

-- Business categories

CREATE TYPE business_category AS ENUM (

'restaurant','salon','clinic','workshop',

'fitness','pet_care','services','education','other'

);

-- User roles

CREATE TYPE user_role AS ENUM ('owner','staff','customer','admin');

-- Subscription plans

CREATE TYPE plan_tier AS ENUM ('free','starter','growth','business','enterprise');

-- Booking status

CREATE TYPE booking_status AS ENUM (

'pending','confirmed','in_progress','completed','cancelled','no_show'

);

-- Order status

CREATE TYPE order_status AS ENUM (

'received','preparing','ready','served','completed','cancelled'

);

-- Order type

CREATE TYPE order_type AS ENUM ('dine_in','takeaway','delivery');

-- Payment status

CREATE TYPE payment_status AS ENUM ('pending','paid','failed','refunded','expired');

-- Listing status (GBP)

CREATE TYPE listing_status AS ENUM ('unclaimed','claimed','verified','premium');

-- Claim method

CREATE TYPE claim_method AS ENUM (

'phone_otp','email_domain','document_upload','gbp_oauth'

);

-- Voucher type

CREATE TYPE voucher_type AS ENUM (

'gift','discount','package','prepaid','membership','event'

);

-- Digital product type

CREATE TYPE digital_product_type AS ENUM (

'ebook','video_course','template','consultation','membership_access','auto_voucher'

);

-- Loyalty program type

CREATE TYPE loyalty_type AS ENUM (

'stamp','points','tier','referral','birthday','cashback'

);

-- Communication channel

CREATE TYPE comm_channel AS ENUM ('whatsapp','sms','email','push');

-- Subscription status

CREATE TYPE sub_status AS ENUM (

'active','trial','past_due','cancelled','expired'

);

## 3.3 Migration 00003: Core Tables

supabase/migrations/00003_core_tables.sql

-- ============================================

-- PROFILES (extends Supabase auth.users)

-- ============================================

CREATE TABLE profiles (

id UUID PRIMARY KEY REFERENCES auth.users(id) ON DELETE CASCADE,

full_name TEXT NOT NULL,

phone TEXT,

avatar_url TEXT,

role user_role NOT NULL DEFAULT 'customer',

is_active BOOLEAN DEFAULT true,

metadata JSONB DEFAULT '{}',

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- BUSINESSES (multi-tenant core)

-- ============================================

CREATE TABLE businesses (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

owner_id UUID NOT NULL REFERENCES profiles(id),

name TEXT NOT NULL,

slug TEXT NOT NULL UNIQUE,

category business_category NOT NULL,

sub_category TEXT,

description TEXT,

logo_url TEXT,

cover_url TEXT,

phone TEXT,

whatsapp TEXT,

email TEXT,

website TEXT,

address TEXT,

city_id UUID REFERENCES cities(id),

district_id UUID REFERENCES districts(id),

lat DOUBLE PRECISION,

lng DOUBLE PRECISION,

point GEOGRAPHY(Point, 4326),

operating_hours JSONB DEFAULT '{}',

timezone TEXT DEFAULT 'Asia/Jakarta',

settings JSONB DEFAULT '{}',

plan plan_tier NOT NULL DEFAULT 'free',

is_verified BOOLEAN DEFAULT false,

is_published BOOLEAN DEFAULT false,

gbp_listing_id UUID REFERENCES gbp_listings(id),

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

-- Auto-generate point from lat/lng

CREATE OR REPLACE FUNCTION update_business_point()

RETURNS TRIGGER AS $$

BEGIN

IF NEW.lat IS NOT NULL AND NEW.lng IS NOT NULL THEN

NEW.point = ST_SetSRID(ST_MakePoint(NEW.lng, NEW.lat), 4326)::geography;

END IF;

NEW.updated_at = now();

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

CREATE TRIGGER trg_business_point

BEFORE INSERT OR UPDATE ON businesses

FOR EACH ROW EXECUTE FUNCTION update_business_point();

-- ============================================

-- STAFF

-- ============================================

CREATE TABLE staff (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id) ON DELETE CASCADE,

user_id UUID REFERENCES profiles(id),

name TEXT NOT NULL,

role TEXT DEFAULT 'staff',

photo_url TEXT,

bio TEXT,

specialization TEXT[],

schedule JSONB DEFAULT '{}',

is_active BOOLEAN DEFAULT true,

sort_order INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- SERVICES (salon, clinic, workshop)

-- ============================================

CREATE TABLE services (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id) ON DELETE CASCADE,

name TEXT NOT NULL,

category TEXT,

description TEXT,

price INT NOT NULL,               -- in Rupiah

price_max INT,                     -- for price range

duration_minutes INT NOT NULL DEFAULT 30,

photo_url TEXT,

modifiers JSONB DEFAULT '[]',

is_active BOOLEAN DEFAULT true,

sort_order INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- MENU ITEMS (F&B)

-- ============================================

CREATE TABLE menu_items (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id) ON DELETE CASCADE,

name TEXT NOT NULL,

category TEXT,

description TEXT,

price INT NOT NULL,

sizes JSONB DEFAULT '[]',          -- [{name, price}]

photo_url TEXT,

modifiers JSONB DEFAULT '[]',      -- [{group, options: [{name, price}]}]

dietary_tags TEXT[] DEFAULT '{}',

badges TEXT[] DEFAULT '{}',        -- bestseller, new, chef_pick

is_available BOOLEAN DEFAULT true,

sort_order INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT now()

);

## 3.4 Migration 00004: Booking & Order Tables

supabase/migrations/00004_bookings_orders.sql

-- ============================================

-- BOOKINGS

-- ============================================

CREATE TABLE bookings (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id),

customer_id UUID NOT NULL REFERENCES profiles(id),

staff_id UUID REFERENCES staff(id),

service_id UUID REFERENCES services(id),

date DATE NOT NULL,

start_time TIME NOT NULL,

end_time TIME NOT NULL,

status booking_status DEFAULT 'pending',

notes TEXT,

source TEXT DEFAULT 'online',      -- online, walk_in, phone, directory

deposit_amount INT DEFAULT 0,

deposit_status payment_status DEFAULT 'pending',

cancellation_reason TEXT,

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- ORDERS (F&B)

-- ============================================

CREATE TABLE orders (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id),

customer_id UUID REFERENCES profiles(id),

type order_type NOT NULL DEFAULT 'dine_in',

table_number TEXT,

status order_status DEFAULT 'received',

subtotal INT NOT NULL DEFAULT 0,

discount_amount INT DEFAULT 0,

tax_amount INT DEFAULT 0,

total INT NOT NULL DEFAULT 0,

payment_method TEXT,

payment_status payment_status DEFAULT 'pending',

xendit_invoice_id TEXT,

notes TEXT,

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE order_items (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

order_id UUID NOT NULL REFERENCES orders(id) ON DELETE CASCADE,

menu_item_id UUID NOT NULL REFERENCES menu_items(id),

quantity INT NOT NULL DEFAULT 1,

size TEXT,

modifiers JSONB DEFAULT '[]',

unit_price INT NOT NULL,

subtotal INT NOT NULL,

notes TEXT

);

-- ============================================

-- RESERVATIONS (restaurant)

-- ============================================

CREATE TABLE reservations (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id),

customer_id UUID NOT NULL REFERENCES profiles(id),

date DATE NOT NULL,

time TIME NOT NULL,

party_size INT NOT NULL DEFAULT 2,

status booking_status DEFAULT 'pending',

special_requests TEXT,

occasion TEXT,

deposit_amount INT DEFAULT 0,

created_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- QUEUE TICKETS (clinic)

-- ============================================

CREATE TABLE queue_tickets (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id),

customer_id UUID REFERENCES profiles(id),

ticket_number INT NOT NULL,

service_id UUID REFERENCES services(id),

staff_id UUID REFERENCES staff(id),

status TEXT DEFAULT 'waiting',     -- waiting, called, in_session, completed, skipped

estimated_wait_minutes INT,

called_at TIMESTAMPTZ,

completed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

## 3.5 Migration 00005: Customer & Loyalty

supabase/migrations/00005_customer_loyalty.sql

-- ============================================

-- CUSTOMER-BUSINESS RELATIONSHIP

-- ============================================

CREATE TABLE customer_businesses (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

customer_id UUID NOT NULL REFERENCES profiles(id),

business_id UUID NOT NULL REFERENCES businesses(id),

first_visit_at TIMESTAMPTZ DEFAULT now(),

last_visit_at TIMESTAMPTZ,

total_visits INT DEFAULT 0,

total_spent INT DEFAULT 0,

loyalty_points INT DEFAULT 0,

tier TEXT DEFAULT 'none',

tags TEXT[] DEFAULT '{}',

preferences JSONB DEFAULT '{}',

source TEXT DEFAULT 'organic',

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(customer_id, business_id)

);

-- ============================================

-- LOYALTY PROGRAMS

-- ============================================

CREATE TABLE loyalty_programs (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

business_id UUID NOT NULL REFERENCES businesses(id) ON DELETE CASCADE,

type loyalty_type NOT NULL,

name TEXT NOT NULL,

config JSONB NOT NULL DEFAULT '{}',

is_active BOOLEAN DEFAULT true,

created_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- BISNISKU POINTS (platform-wide)

-- ============================================

CREATE TABLE bisnisku_points_balance (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

customer_id UUID NOT NULL UNIQUE REFERENCES profiles(id),

total_earned INT DEFAULT 0,

total_redeemed INT DEFAULT 0,

total_expired INT DEFAULT 0,

current_balance INT DEFAULT 0,

updated_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE bisnisku_points_log (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

customer_id UUID NOT NULL REFERENCES profiles(id),

type TEXT NOT NULL,                -- earn, redeem, expire, bonus

amount INT NOT NULL,

balance_after INT NOT NULL,

source TEXT,

reference_id UUID,

business_id UUID REFERENCES businesses(id),

description TEXT,

expires_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

## 3.6 Migration 00006: GBP & Directory

supabase/migrations/00006_gbp_directory.sql

-- ============================================

-- CITIES & DISTRICTS

-- ============================================

CREATE TABLE cities (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

name TEXT NOT NULL,

slug TEXT NOT NULL UNIQUE,

province TEXT,

lat DOUBLE PRECISION,

lng DOUBLE PRECISION,

photo_url TEXT,

business_count INT DEFAULT 0,

is_active BOOLEAN DEFAULT true

);

CREATE TABLE districts (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

city_id UUID NOT NULL REFERENCES cities(id),

name TEXT NOT NULL,

slug TEXT NOT NULL,

boundary GEOGRAPHY(Polygon, 4326),

UNIQUE(city_id, slug)

);

-- ============================================

-- GBP LISTINGS

-- ============================================

CREATE TABLE gbp_listings (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

google_place_id TEXT NOT NULL UNIQUE,

name TEXT NOT NULL,

address TEXT,

city_id UUID REFERENCES cities(id),

district_id UUID REFERENCES districts(id),

lat DOUBLE PRECISION,

lng DOUBLE PRECISION,

point GEOGRAPHY(Point, 4326),

phone TEXT,

website_url TEXT,

operating_hours JSONB DEFAULT '{}',

google_category TEXT,

bisnisku_category business_category,

google_rating DECIMAL(2,1),

google_review_count INT DEFAULT 0,

price_level INT,

photos JSONB DEFAULT '[]',

listing_status listing_status DEFAULT 'unclaimed',

claimed_by UUID REFERENCES profiles(id),

claimed_at TIMESTAMPTZ,

business_id UUID REFERENCES businesses(id),

slug TEXT UNIQUE,

tags TEXT[] DEFAULT '{}',

view_count INT DEFAULT 0,

click_count INT DEFAULT 0,

last_synced_at TIMESTAMPTZ DEFAULT now(),

created_at TIMESTAMPTZ DEFAULT now(),

updated_at TIMESTAMPTZ DEFAULT now()

);

-- ============================================

-- CLAIM REQUESTS

-- ============================================

CREATE TABLE claim_requests (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

gbp_listing_id UUID NOT NULL REFERENCES gbp_listings(id),

user_id UUID NOT NULL REFERENCES profiles(id),

method claim_method NOT NULL,

status TEXT DEFAULT 'pending',

phone_used TEXT,

document_urls TEXT[],

rejection_reason TEXT,

reviewed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

-- Indexes for directory search performance

CREATE INDEX idx_gbp_listings_point ON gbp_listings USING GIST (point);

CREATE INDEX idx_gbp_listings_category ON gbp_listings (bisnisku_category);

CREATE INDEX idx_gbp_listings_city ON gbp_listings (city_id);

CREATE INDEX idx_gbp_listings_status ON gbp_listings (listing_status);

CREATE INDEX idx_gbp_listings_name_trgm ON gbp_listings USING GIN (name gin_trgm_ops);

CREATE INDEX idx_businesses_slug ON businesses (slug);

CREATE INDEX idx_businesses_point ON businesses USING GIST (point);

CREATE INDEX idx_bookings_business ON bookings (business_id, date);

CREATE INDEX idx_orders_business ON orders (business_id, created_at);

# 4. Security & Multi-Tenant Architecture

Keamanan Bisnisku dibangun di 4 layer: Authentication, Authorization (RLS), API Security, dan Audit Trail. Multi-tenancy menggunakan Row Level Security (RLS) di PostgreSQL — setiap query otomatis di-filter berdasarkan business_id milik user yang login.

## 4.1 Row Level Security Policies

supabase/migrations/00007_rls_policies.sql

-- Enable RLS on all tables

ALTER TABLE businesses ENABLE ROW LEVEL SECURITY;

ALTER TABLE staff ENABLE ROW LEVEL SECURITY;

ALTER TABLE services ENABLE ROW LEVEL SECURITY;

ALTER TABLE menu_items ENABLE ROW LEVEL SECURITY;

ALTER TABLE bookings ENABLE ROW LEVEL SECURITY;

ALTER TABLE orders ENABLE ROW LEVEL SECURITY;

ALTER TABLE order_items ENABLE ROW LEVEL SECURITY;

ALTER TABLE customer_businesses ENABLE ROW LEVEL SECURITY;

ALTER TABLE gbp_listings ENABLE ROW LEVEL SECURITY;

-- ============================================

-- BUSINESSES: owner can CRUD their own

-- ============================================

CREATE POLICY "owners_manage_own_business"

ON businesses FOR ALL

USING (owner_id = auth.uid());

CREATE POLICY "public_read_published_businesses"

ON businesses FOR SELECT

USING (is_published = true);

-- ============================================

-- STAFF: business owner + staff themselves

-- ============================================

CREATE POLICY "business_owner_manages_staff"

ON staff FOR ALL

USING (

business_id IN (

SELECT id FROM businesses WHERE owner_id = auth.uid()

)

);

-- ============================================

-- SERVICES/MENU: business owner manages

-- ============================================

CREATE POLICY "owner_manages_services"

ON services FOR ALL

USING (

business_id IN (

SELECT id FROM businesses WHERE owner_id = auth.uid()

)

);

CREATE POLICY "public_reads_active_services"

ON services FOR SELECT

USING (is_active = true);

-- Same pattern for menu_items

CREATE POLICY "owner_manages_menu"

ON menu_items FOR ALL

USING (

business_id IN (

SELECT id FROM businesses WHERE owner_id = auth.uid()

)

);

CREATE POLICY "public_reads_available_menu"

ON menu_items FOR SELECT

USING (is_available = true);

-- ============================================

-- BOOKINGS: owner sees business bookings,

-- customer sees own bookings

-- ============================================

CREATE POLICY "owner_manages_bookings"

ON bookings FOR ALL

USING (

business_id IN (

SELECT id FROM businesses WHERE owner_id = auth.uid()

)

);

CREATE POLICY "customer_reads_own_bookings"

ON bookings FOR SELECT

USING (customer_id = auth.uid());

CREATE POLICY "customer_creates_bookings"

ON bookings FOR INSERT

WITH CHECK (customer_id = auth.uid());

-- ============================================

-- GBP LISTINGS: public read, admin write

-- ============================================

CREATE POLICY "public_reads_listings"

ON gbp_listings FOR SELECT

USING (true);  -- All listings are publicly readable

CREATE POLICY "admin_manages_listings"

ON gbp_listings FOR ALL

USING (

auth.uid() IN (

SELECT id FROM profiles WHERE role = 'admin'

)

);

## 4.2 API Security Middleware

src/middleware.ts (Next.js Middleware):

import { createMiddlewareClient } from '@supabase/auth-helpers-nextjs';

import { NextResponse } from 'next/server';

import type { NextRequest } from 'next/server';

// Rate limiting with in-memory store (replace with Redis in production)

const rateLimitMap = new Map<string, { count: number; resetAt: number }>();

export async function middleware(req: NextRequest) {

const res = NextResponse.next();

const supabase = createMiddlewareClient({ req, res });

// 1. Rate Limiting

const ip = req.headers.get('x-forwarded-for') || 'unknown';

const now = Date.now();

const limit = rateLimitMap.get(ip);

if (limit && limit.resetAt > now && limit.count > 100) {

return NextResponse.json({ error: 'Too many requests' }, { status: 429 });

}

rateLimitMap.set(ip, {

count: (limit?.resetAt ?? 0) > now ? (limit?.count ?? 0) + 1 : 1,

resetAt: (limit?.resetAt ?? 0) > now ? limit!.resetAt : now + 60000,

});

// 2. Auth check for protected routes

const { data: { session } } = await supabase.auth.getSession();

if (req.nextUrl.pathname.startsWith('/dashboard') && !session) {

return NextResponse.redirect(new URL('/auth/login', req.url));

}

if (req.nextUrl.pathname.startsWith('/admin')) {

if (!session) return NextResponse.redirect(new URL('/auth/login', req.url));

const { data: profile } = await supabase

.from('profiles').select('role').eq('id', session.user.id).single();

if (profile?.role !== 'admin') {

return NextResponse.redirect(new URL('/dashboard', req.url));

}

}

// 3. Security headers

res.headers.set('X-Content-Type-Options', 'nosniff');

res.headers.set('X-Frame-Options', 'DENY');

res.headers.set('X-XSS-Protection', '1; mode=block');

res.headers.set('Referrer-Policy', 'strict-origin-when-cross-origin');

return res;

}

export const config = {

matcher: ['/((?!_next/static|_next/image|favicon.ico|public).*)'],

};

## 4.3 Audit Trail System

supabase/migrations/00008_audit.sql

-- ============================================

-- AUDIT LOG TABLE

-- ============================================

CREATE TABLE audit_log (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

user_id UUID REFERENCES profiles(id),

business_id UUID REFERENCES businesses(id),

action TEXT NOT NULL,              -- create, update, delete, login, claim, payment

entity_type TEXT NOT NULL,         -- booking, order, service, business, etc.

entity_id UUID,

old_values JSONB,                  -- previous state (for updates)

new_values JSONB,                  -- new state

ip_address INET,

user_agent TEXT,

metadata JSONB DEFAULT '{}',

created_at TIMESTAMPTZ DEFAULT now()

);

-- Partition by month for performance

CREATE INDEX idx_audit_log_user ON audit_log (user_id, created_at);

CREATE INDEX idx_audit_log_business ON audit_log (business_id, created_at);

CREATE INDEX idx_audit_log_action ON audit_log (action, created_at);

-- ============================================

-- AUTO-AUDIT TRIGGER FUNCTION

-- ============================================

CREATE OR REPLACE FUNCTION audit_trigger_func()

RETURNS TRIGGER AS $$

DECLARE

_user_id UUID;

_business_id UUID;

BEGIN

_user_id := COALESCE(

current_setting('app.current_user_id', true)::UUID,

auth.uid()

);

-- Try to extract business_id from the row

IF TG_OP = 'DELETE' THEN

_business_id := OLD.business_id;

INSERT INTO audit_log (user_id, business_id, action, entity_type, entity_id, old_values)

VALUES (_user_id, _business_id, 'delete', TG_TABLE_NAME, OLD.id, to_jsonb(OLD));

RETURN OLD;

ELSIF TG_OP = 'UPDATE' THEN

_business_id := NEW.business_id;

INSERT INTO audit_log (user_id, business_id, action, entity_type, entity_id, old_values, new_values)

VALUES (_user_id, _business_id, 'update', TG_TABLE_NAME, NEW.id, to_jsonb(OLD), to_jsonb(NEW));

RETURN NEW;

ELSIF TG_OP = 'INSERT' THEN

_business_id := NEW.business_id;

INSERT INTO audit_log (user_id, business_id, action, entity_type, entity_id, new_values)

VALUES (_user_id, _business_id, 'create', TG_TABLE_NAME, NEW.id, to_jsonb(NEW));

RETURN NEW;

END IF;

END;

$$ LANGUAGE plpgsql SECURITY DEFINER;

-- Attach audit triggers to critical tables

CREATE TRIGGER audit_bookings AFTER INSERT OR UPDATE OR DELETE ON bookings

FOR EACH ROW EXECUTE FUNCTION audit_trigger_func();

CREATE TRIGGER audit_orders AFTER INSERT OR UPDATE OR DELETE ON orders

FOR EACH ROW EXECUTE FUNCTION audit_trigger_func();

CREATE TRIGGER audit_businesses AFTER INSERT OR UPDATE OR DELETE ON businesses

FOR EACH ROW EXECUTE FUNCTION audit_trigger_func();

CREATE TRIGGER audit_services AFTER INSERT OR UPDATE OR DELETE ON services

FOR EACH ROW EXECUTE FUNCTION audit_trigger_func();

## 4.4 Security Checklist

| Security Area | Implementation | Sprint |
| --- | --- | --- |
| Authentication | Supabase Auth: Phone OTP + Google OAuth + email magic link | Sprint 1 |
| Authorization (RLS) | Row Level Security on ALL tables. business_id isolation. | Sprint 1 |
| Input Validation | Zod schemas on ALL API endpoints. Sanitize HTML input. | Sprint 2+ |
| Rate Limiting | 100 req/min per IP (middleware). 10 req/min on auth endpoints. | Sprint 1 |
| CSRF Protection | SameSite cookies + Origin check on mutations | Sprint 1 |
| XSS Prevention | React auto-escapes. CSP headers. No dangerouslySetInnerHTML. | Sprint 2 |
| SQL Injection | Parameterized queries only (Supabase SDK + Drizzle). No raw SQL. | Always |
| Secrets Management | Vercel env vars (encrypted). Never in code. .env.local gitignored. | Sprint 1 |
| File Upload Security | Supabase Storage: max 10MB, allowed MIME types only, virus scan. | Sprint 3 |
| Webhook Verification | Xendit: verify X-Callback-Token. WA: verify signature. | Sprint 4 |
| Audit Logging | Auto-trigger on all critical tables. IP + user_agent tracked. | Sprint 1 |
| Data Encryption | TLS in transit. Supabase encrypts at rest. pgcrypto for PII. | Sprint 5 |
| PDP Compliance | UU No.27/2022: consent, right to delete, data portability, DPO. | Sprint 8 |

# 5. Sprint Execution Plan (18 Sprints × 2 Weeks)

Setiap sprint dirancang untuk solo developer yang dibantu Claude Code. Format: Sprint Goal → Task Breakdown → Claude Code Prompts (copy-paste ready) → Definition of Done.

Cara menggunakan dokumen ini: Buka Claude Code, copy prompt yang disediakan per task, review output, commit. Setiap sprint menghasilkan increment yang bisa di-deploy dan di-test.

## Sprint 1 (Week 1-2): Project Setup + Auth + Database Foundation

Goal: Setup project dari nol sampai bisa login sebagai merchant dan melihat dashboard kosong.

### Task 1.1: Project Initialization

Claude Code Prompt:

Create a new Next.js 16 project with App Router, TypeScript strict mode,

and Tailwind CSS 4. Setup the following:

1. Initialize with: npx create-next-app@latest bisnisku --typescript --tailwind --app --src-dir

2. Install dependencies: @supabase/supabase-js @supabase/auth-helpers-nextjs

@supabase/ssr zustand @tanstack/react-query zod drizzle-orm sentry/nextjs

3. Create folder structure as defined in the architecture doc

4. Setup .env.example with all required vars (NEXT_PUBLIC_SUPABASE_URL, etc.)

5. Configure tsconfig.json with strict: true, paths: { '@/*': ['./src/*'] }

6. Setup ESLint + Prettier with consistent rules

7. Create initial middleware.ts with auth check skeleton

- Deliverable: Project bisa npm run dev tanpa error

- Time estimate: 2-3 jam

### Task 1.2: Supabase Setup + Database Migrations

Claude Code Prompt:

Setup Supabase for Bisnisku project:

1. Run: npx supabase init

2. Create migration files in supabase/migrations/ for:

- 00001_extensions.sql (uuid-ossp, postgis, pg_trgm, pgcrypto)

- 00002_enums.sql (all ENUM types from the blueprint)

- 00003_core_tables.sql (profiles, businesses, staff, services, menu_items)

- 00004_bookings_orders.sql (bookings, orders, order_items, reservations, queue_tickets)

- 00005_customer_loyalty.sql (customer_businesses, loyalty, bisnisku_points)

- 00006_gbp_directory.sql (cities, districts, gbp_listings, claim_requests)

- 00007_rls_policies.sql (ALL RLS policies for multi-tenant isolation)

- 00008_audit.sql (audit_log table + auto-trigger function)

3. Create seed.sql with sample data (1 city Jakarta, 3 districts, 2 test businesses)

4. Run: npx supabase db push

5. Generate TypeScript types: npx supabase gen types typescript > src/types/database.ts

- Deliverable: Database fully migrated, types generated, seed data loaded

- Time estimate: 4-5 jam

### Task 1.3: Authentication System

Claude Code Prompt:

Implement Supabase Auth for Bisnisku:

1. Create src/lib/supabase/client.ts (browser client)

2. Create src/lib/supabase/server.ts (server component client)

3. Create src/lib/supabase/admin.ts (service role client for admin ops)

4. Build auth pages:

- src/app/(public)/auth/login/page.tsx: Phone OTP + Google OAuth

- src/app/(public)/auth/register/page.tsx: Merchant registration form

- src/app/(public)/auth/verify/page.tsx: OTP verification

5. Create auth callback handler: src/app/auth/callback/route.ts

6. Setup middleware.ts: redirect unauthenticated users from /dashboard/*

7. Create profile auto-creation trigger: on auth.users INSERT -> profiles INSERT

8. Style with TailAdmin components (clean, professional login page)

All text in Bahasa Indonesia. Use Zod for form validation.

- Deliverable: Merchant bisa register, login via phone OTP, dan masuk dashboard

- Time estimate: 6-8 jam

### Task 1.4: Dashboard Shell

Claude Code Prompt:

Build the merchant dashboard layout using TailAdmin Next.js:

1. Create src/app/(dashboard)/layout.tsx with:

- Sidebar: Logo, nav links (Overview, Booking, Customers, Products,

Loyalty, Marketing, Bio Editor, Settings, Analytics 🔒Coming Soon)

- Header: business name, notification bell, user avatar dropdown

- Mobile responsive: sidebar collapses to hamburger menu

2. Create src/app/(dashboard)/overview/page.tsx:

- Placeholder cards: Revenue today, Bookings today, New customers, Page views

- Empty state: "Selamat datang di Bisnisku! Mulai setup bisnis Anda."

3. Setup onboarding wizard (first-time flow):

- Step 1: Business info (name, category, address, phone)

- Step 2: Operating hours

- Step 3: First service/menu item

- Step 4: Choose bio page template

- Step 5: Publish!

4. Create business context provider: src/lib/hooks/use-business.ts

(fetches current user's business, provides to all dashboard pages)

- Deliverable: Dashboard shell lengkap, onboarding wizard functional

- Time estimate: 6-8 jam

Definition of Done Sprint 1:

- Project runs locally tanpa error (npm run dev)

- Database migrated dengan semua tabel + RLS policies active

- Merchant bisa register (phone OTP) → login → see dashboard

- Onboarding wizard creates business record in database

- Audit log capturing auth events

- CI pipeline: lint + typecheck passing

## Sprint 2 (Week 3-4): Bio Page Builder + Service Management

Goal: Merchant bisa membuat bio page dan mengelola layanan/menu.

### Task 2.1: Service/Menu CRUD

- Dashboard page: /dashboard/services (salon/clinic/workshop) dan /dashboard/menu (F&B)

- CRUD operations: create, read, update, delete, reorder (drag-drop)

- Photo upload ke Supabase Storage (max 5MB, image only)

- Zod validation: name (required), price (positive integer), duration (15-480 min)

- Category management: group services into categories

### Task 2.2: Bio Page Builder

- Drag-and-drop page builder dengan block types: Hero, About, Services/Menu, Gallery, Reviews, Location Map, Contact, Social Links, Custom HTML

- 5 starter templates: Modern Clean, Bold Dark, Soft Pastel, Professional, Vibrant

- Live preview: split-screen editor (edit left, preview right)

- Theme customization: primary color, font, button style

- Publish button: generates SSG page at bisnisku.info/[slug]

### Task 2.3: Public Bio Page (SSG)

- SSG + ISR (revalidate 60s) di src/app/(public)/[slug]/page.tsx

- SEO: generateMetadata() with title, description, OG image

- Mobile-first responsive design

- WhatsApp CTA button (floating)

- Analytics tracking: page view event ke analytics_events table

Definition of Done Sprint 2:

- Merchant bisa add/edit/delete services atau menu items

- Bio page builder functional dengan 5 templates

- Public bio page live di /[slug] dengan SSG + ISR

- Mobile responsive, SEO meta tags present

## Sprint 3 (Week 5-6): Payment Integration (Xendit)

Goal: Customer bisa bayar online. Merchant terima revenue.

- Xendit integration: create invoice API, payment page redirect, webhook handler

- Payment methods: QRIS, GoPay, OVO, Dana, ShopeePay, Virtual Account

- Webhook handler: /api/webhooks/xendit — verify token, update payment_status, trigger WhatsApp notification

- Deposit system untuk booking (configurable per service: no deposit / fixed / percentage)

- Transaction fee calculation: tier-based (Starter 3%, Growth 1.5%, Business 0.5%, Enterprise 0%)

- Payout system: merchant withdrawal request → admin approve → Xendit disbursement

- Payment dashboard: revenue chart, transaction list, payout history

- Security: webhook signature verification, idempotency keys, retry handling

## Sprint 4 (Week 7-8): WhatsApp Automation + Smart Notifications

Goal: Automated WhatsApp messages untuk booking/order lifecycle.

- WhatsApp Cloud API integration: src/lib/whatsapp/client.ts

- Message templates (approved by Meta): booking_confirmed, booking_reminder, order_received, order_ready, payment_success

- Trigger system: database triggers / Edge Functions yang fire WhatsApp message on event

- Booking reminders: H-3 + H-1 + 2 jam sebelum (via pg_cron + Edge Function)

- Post-visit: thank you + review request (1 hari setelah visit)

- Message log: track sent/delivered/read status per message

- Dashboard: /dashboard/marketing/messages — message history, delivery stats

- Fallback: jika WhatsApp gagal, kirim SMS via Twilio

## Sprint 5 (Week 9-10): CRM + Customer Database + Sales Pipeline

Goal: Merchant punya customer database dengan profiles dan segmentation.

- Customer list: /dashboard/customers — searchable, filterable, sortable table

- Customer profile 360°: visit history, spending, bookings, orders, loyalty points, notes, tags

- Auto-tagging: VIP (>10 visits), New (first 30 days), At-risk (>60 days no visit), Big spender (>Rp5M total)

- Segments: custom segment builder (filter by tags, visit count, spend, date range)

- Customer import: CSV upload for existing customer data

- Customer analytics: new vs returning, acquisition source, retention cohorts

- Data export: CSV/JSON export untuk compliance (PDP UU 27/2022)

## Sprint 6 (Week 11-12): Loyalty Engine + Bisnisku Points

Goal: Per-merchant loyalty programs + platform-wide Bisnisku Points.

- Loyalty program builder: /dashboard/loyalty — create stamp card, points program, or tiered membership

- Stamp card: visual stamp UI, auto-stamp on visit/purchase, configurable reward

- Points system: earn rate config, points log, redeem UI, reward catalog

- Tiered membership: auto-upgrade based on visits/spend, tier-specific benefits

- Bisnisku Points: earn on every transaction, cross-merchant redemption, balance dashboard

- Points settlement: monthly batch calculation, merchant payout (50% subsidy model)

- Customer-facing: /my/points — balance, history, available rewards, nearby redemption spots

## Sprint 7 (Week 13-14): Content Management System + AI Content Assistant

Goal: Merchant bisa manage semua konten digital dari satu dashboard.

- Content dashboard: /dashboard/marketing/content — create, schedule, publish

- Content types: promo, blog, testimonial, menu update, event

- AI content assistant: generate copy dari keywords, auto-adapt ke multi-channel

- Content calendar: visual calendar view, drag-to-schedule, auto-publish

- Multi-channel distribution: landing page + WhatsApp + Google Post (GBP sync) + bio page

- Image editor: basic crop, resize, text overlay, filter (built with Canvas API)

- Performance tracking: views, clicks, conversions per content piece

## Sprint 8 (Week 15-16): Product Engine (Voucher + Special + Digital)

Goal: Merchant bisa create dan sell vouchers, special products, digital products.

- Product dashboard: /dashboard/products — tabs for Vouchers, Special Products, Digital Products

- Voucher generator: create all 6 types, QR code per voucher, WhatsApp delivery

- Voucher redemption: scan QR at POS → verify → apply discount → mark redeemed

- Special product CRUD: variants, stock management, pre-order with lead time

- Digital product: file upload, auto-delivery (signed URL via WA), access management

- Product storefront: products displayed on bio page + directory listing

- Product analytics: sales, redemption rate, breakage rate, revenue by product type

## Sprint 9 (Week 17-18): AI Landing Page Generator + Marketing Automation

Goal: Merchant input data bisnis → AI auto-generate professional landing page.

- Claude API integration: src/lib/ai/client.ts (Anthropic SDK)

- Landing page wizard: input business data → AI generates headline, description, USP, CTA

- Template engine: 50+ templates per vertical, AI picks best match based on category + data

- Color extraction: AI detect dominant colors from logo/photos → generate palette

- A/B testing: auto-create 2 variants, split traffic 50/50, track conversions

- Content regeneration: "Coba lagi" button → AI generates fresh copy

- SEO auto-generation: meta title, description, OG tags, structured data

- Tier gating: Starter = 1 page basic, Growth = 5 + A/B, Business = unlimited

## Sprint 10 (Week 19-20): Business Growth Booster Tools

Goal: Tools yang langsung boost revenue dan customer acquisition untuk merchant.

### Task 10.1: Promo & Discount Engine

- Promo builder: /dashboard/marketing/promos — create flash sale, bundle deals, happy hour, seasonal promo

- Discount types: percentage, fixed amount, buy-X-get-Y, minimum spend, first-time customer

- Auto-scheduling: set start/end date, recurring promos (setiap Senin, setiap bulan), max redemptions

- Promo codes: auto-generate unique codes, trackable per campaign, share via WA/bio page

- Flash sale countdown: timer widget di bio page + menu display

### Task 10.2: Referral Program + Social Proof

- Referral system: customer share referral link → friend signs up → both get reward

- Referral dashboard: track invites sent, conversions, rewards earned per customer

- Social proof widgets untuk bio page: “52 orang booking minggu ini”, “Rating 4.8/5 dari 230 review”

- Live activity feed: “Ani baru saja booking Hair Treatment” (privacy-safe, first name only)

- Visitor counter: “1.250 orang sudah mengunjungi halaman ini”

### Task 10.3: Google Review Booster

- Post-visit review request: WhatsApp message H+1 dengan deep link ke Google Review

- Smart timing: kirim review request hanya setelah positive experience (booking completed, not cancelled)

- Review monitoring: track new Google reviews, average rating trend

- Review response template: AI-generated response suggestions untuk merchant

- Review widget: tampilkan Google reviews di bio page (auto-sync)

### Task 10.4: Customer Retention & Win-Back

- Churn detection: auto-flag customers yang >30/60/90 hari tidak visit

- Win-back campaign: automated WA message dengan special offer untuk at-risk customers

- Birthday promo: auto-send birthday greeting + special discount via WhatsApp

- Re-engagement triggers: “Miss you” promo setelah X hari inactive

- VIP perks: auto-upgrade frequent customers ke VIP tier dengan exclusive benefits

### Task 10.5: Business Health Score (Simplified Metrics)

- Health score card: simple 1-10 score based on activity, bookings, reviews, engagement

- Quick stats on dashboard overview: revenue today, bookings today, new customers, page views

- Weekly digest: WhatsApp summary ke merchant setiap Senin pagi — last week performance

- Benchmarking: “Anda di top 20% salon Jakarta untuk booking volume” (anonymized)

- Action suggestions: AI-powered tips “Tambahkan foto baru untuk meningkatkan engagement 25%”

Definition of Done Sprint 10:

- Promo engine functional: merchant bisa create, schedule, dan track promos

- Referral program active: unique links, tracking, reward distribution

- Google Review booster sending automated review requests

- Win-back campaigns auto-triggering untuk at-risk customers

- Business health score visible di dashboard overview

## Sprint 11 (Week 21-22): Booking System + Calendar

Goal: Customer bisa booking layanan online. Merchant manage di calendar.

- Booking calendar view: weekly/daily view dengan slot availability

- Slot generation algorithm: berdasarkan operating hours + staff schedule + service duration

- Customer booking flow: pilih layanan → pilih staff (optional) → pilih tanggal/waktu → isi data → confirm

- Booking status management: pending → confirmed → in_progress → completed / cancelled / no_show

- Supabase Realtime: calendar auto-update saat ada booking baru

- Booking confirmation page + QR code untuk scan di lokasi

- Unit tests: slot availability calculation, overlap detection, timezone handling

## Sprint 12 (Week 23-24): Digital Menu Display + QR Code (F&B)

Goal: Customer scan QR di meja → lihat menu digital lengkap. Ordering system di-skip untuk phase berikutnya.

Note: Sprint ini HANYA menu display (view-only). Full ordering system (cart, checkout, KDS, order management) akan di-develop di Phase 2 setelah launch.

- QR code generator: per-table/per-outlet QR codes yang link ke /menu/[business_slug]

- Digital menu page (public): browse categories, search, filter (dietary tags), view item detail + foto + harga

- Menu layout options: grid view (foto besar) atau list view (compact)

- Size & modifier display: tampilkan variasi ukuran dan pilihan tambahan (tanpa cart/order)

- CTA: WhatsApp order button (deep link ke WA bisnis dengan pre-filled message: "Saya mau pesan [item]")

- CTA alternatif: "Hubungi untuk pesan" (telepon) atau "Pesan via GoFood/GrabFood" (external link)

- Menu management dashboard: CRUD menu items, categories, photos, availability toggle, sort order

- Badges: bestseller, new, chef_pick — tampil di menu display untuk highlight item populer

- Dietary tags: halal, vegetarian, spicy, dll. — filterable di menu display

- Operating hours aware: menu otomatis tampil "Sedang tutup" di luar jam operasional

- Mobile-first: optimized untuk smartphone (90%+ traffic akan dari mobile scan QR)

DEFERRED TO PHASE 2 (post-launch):

- Cart system + checkout flow + online payment untuk F&B orders

- Kitchen Display System (KDS) + real-time order queue

- Supabase Realtime order status push

- Delivery/takeaway system

- Order management dashboard

## Sprint 13 (Week 25-26): GBP Data Injection + City Directory

Goal: Import bisnis dari Google Places API. Launch Jakarta directory.

- Google Places API integration: Edge Function gbp-batch-import

- Grid cell generator: Jakarta bounding box → 1km² cells → priority areas first

- 5-layer cost filter: geographic, category, quality gate, smart refresh, photo budget

- Category auto-mapping: Google types → Bisnisku categories

- Photo caching pipeline: download → resize (200px, 600px, original) → Supabase Storage

- City directory UI: /jakarta — homepage, category browse, search results, listing cards

- Geo-search: PostGIS ST_DWithin for radius filter, pg_trgm for fuzzy text search

- SEO: structured data (LocalBusiness schema), sitemap.xml generator, meta tags per listing

- Analytics: view count + click tracking per listing

## Sprint 14 (Week 27-28): Claim System + Subscription Billing

Goal: Pemilik bisnis bisa claim listing dan subscribe ke paid tier.

- Claim flow UI: /claim/[listing_id] — 4-step wizard (method → verify → account → onboarding)

- Phone OTP verification: WA Cloud API + SMS fallback

- Document upload: Supabase Storage + admin review panel at /admin/claims

- Anti-fraud: rate limiting (3 attempts/day), claim limit (5 per account), suspicious activity alert

- Subscription system: plan selection UI, Xendit recurring payment, webhook for renewal

- Feature gate middleware: check businesses.plan on protected endpoints

- 14-day Pro trial: auto-activate on claim, auto-downgrade to Free after trial

- Billing dashboard: /dashboard/settings/billing — current plan, upgrade/downgrade, invoices, payment method

## Sprint 15 (Week 29-30): Merchant Outreach + Admin Panel + Growth Engine

Goal: Platform admin tools + automated merchant acquisition.

- Admin panel: /admin — merchant management, listing management, claim review, billing overview

- Outreach campaign builder: target segment, template, schedule, track conversions

- Automated 5-touch WhatsApp sequence untuk unclaimed listings

- Conversion funnel dashboard: unclaimed → contacted → claimed → trial → paid

- Merchant health score: activity level, churn risk, upgrade potential

- Support ticket system: merchant submit issue → admin respond → resolve

- Platform metrics: total merchants, MRR, churn rate, NPS

## Sprint 16 (Week 31-32): GBP 2-Way Sync + Multi-Vertikal Polish

Goal: Sync data dengan Google Business Profile. Polish semua vertikal.

- GBP push sync: update hours/photos/description/posts dari Bisnisku → Google My Business API

- GBP pull sync: new reviews, rating changes, customer photos → Bisnisku

- Conflict resolution UI: side-by-side diff saat data mismatch

- Vertikal polish — Clinic: queue display TV mode (/queue/[business_id]/display), appointment types

- Vertikal polish — Workshop: service job tracking, vehicle history, photo progress updates

- Vertikal polish — Salon: stylist portfolio, before/after gallery

- Vertikal polish — F&B: floor plan editor, reservation with table assignment

## Sprint 17 (Week 33-34): Performance + Security Hardening + Testing

Goal: Platform production-ready. Performance optimized, security audited.

- Performance: Lighthouse score >90 on all pages, TTFB <1.5s, LCP <2.5s

- Image optimization: next/image + Supabase CDN + WebP auto-conversion

- Database optimization: EXPLAIN ANALYZE on top 20 queries, add missing indexes

- Caching strategy: ISR for public pages, React Query staleTime for dashboard, edge caching

- Security audit: OWASP Top 10 checklist, penetration test (basic), dependency audit (npm audit)

- E2E tests: Playwright tests for critical flows (register, onboard, booking, payment, claim)

- Unit tests: Vitest for business logic (slot calculation, price calculation, tier gating)

- Load testing: k6 script for 1.000 concurrent users on directory search + booking

- Error handling: Sentry setup, error boundaries, graceful degradation

## Sprint 18 (Week 35-36): Launch Preparation + BODETABEK Pipeline

Goal: Production launch Jakarta pilot. Pipeline ready untuk BODETABEK.

- Production deployment: Vercel production environment, custom domain bisnisku.info

- DNS + SSL: Vercel auto-SSL, configure custom domains for merchant bio pages

- Monitoring: Sentry alerts, Vercel Analytics, uptime monitoring (Better Uptime)

- GBP full import Jakarta: semua kategori prioritas, semua kecamatan premium

- Outreach wave 1: WhatsApp campaign ke top 500 salon + restoran Jakarta

- Documentation: API docs (auto-generated from Zod schemas), merchant onboarding guide

- BODETABEK pipeline: GBP import config untuk 5 kota, outreach templates, launch checklist

- Backup & DR: Supabase automatic backups, point-in-time recovery test

- Legal: Terms of Service, Privacy Policy (PDP compliant), merchant agreement

Definition of Done — PRODUCTION LAUNCH:

- All critical flows working end-to-end (register → onboard → bio page → booking → payment → notification)

- 5.000+ GBP listings imported di Jakarta directory

- Claim system tested dan functional

- Subscription billing working (Xendit recurring)

- WhatsApp automation active untuk booking lifecycle

- Analytics dashboard menampilkan data real

- Performance: Lighthouse >90, TTFB <1.5s

- Security: OWASP checklist passed, RLS policies verified

- Monitoring: Sentry + uptime alerts configured

- Legal documents live

## 🔜 COMING SOON — Phase 2 (Post-Launch)

Fitur-fitur berikut akan di-develop setelah launch dan stabilisasi platform:

### Analytics Dashboard + Advanced Reporting

- Comprehensive analytics dashboard: revenue, booking, customer, marketing analytics

- Revenue analytics: daily/weekly/monthly, revenue by service/product, payment method breakdown

- Booking analytics: volume trends, completion rate, no-show rate, peak hours heatmap

- Customer analytics: new vs returning, acquisition source, retention cohorts, CLV calculation

- Marketing analytics: campaign performance, WA delivery rates, promo effectiveness

- Directory analytics: listing views, search impressions, click-through rate, conversion funnel

- Export: PDF report generation, CSV data export, scheduled email reports

- AI insights: “Revenue turun 15% minggu ini. Kemungkinan karena: [analisis AI]”

### Full F&B Ordering System

- Cart system + checkout flow + online payment untuk F&B orders

- Kitchen Display System (KDS) + real-time order queue management

- Supabase Realtime order status push (ordered → preparing → ready → served)

- Delivery/takeaway system dengan tracking

- Order management dashboard + order history

- Table management + split bill

### Advanced AI Features

- AI chatbot untuk customer service (FAQ, booking, order inquiry)

- Predictive analytics: demand forecasting, optimal pricing suggestions

- AI-powered customer segmentation + personalized marketing

- Smart inventory management untuk F&B (stock prediction)

Definition of Done — PRODUCTION LAUNCH:

- All critical flows working end-to-end (register → onboard → bio page → booking → payment → notification)

- 5.000+ GBP listings imported di Jakarta directory

- Claim system tested dan functional

- Subscription billing working (Xendit recurring)

- WhatsApp automation active untuk booking lifecycle + marketing campaigns

- CRM + Loyalty system fully operational

- CMS + AI Landing Page generating content

- Business Growth Booster tools active (promos, referral, review booster)

- Performance: Lighthouse >90, TTFB <1.5s

- Security: OWASP checklist passed, RLS policies verified

- Monitoring: Sentry + uptime alerts configured

- Legal documents live

- Coming Soon pages live untuk Analytics Dashboard + F&B Ordering

# 6. Sprint Timeline Summary

| # | Week | Focus | Key Output | Phase |
| --- | --- | --- | --- | --- |
| S1 | 1-2 | Project Setup + Auth + DB + Dashboard Shell | Login works | Foundation |
| S2 | 3-4 | Bio Page Builder + Service/Menu Management | Bio page live | Foundation |
| S3 | 5-6 | Payment Integration (Xendit) | Payment works | Revenue |
| S4 | 7-8 | WhatsApp Automation + Smart Notifications | WA auto works | Revenue |
| S5 | 9-10 | CRM + Customer Database + Sales Pipeline | CRM + Sales live | Revenue |
| S6 | 11-12 | Loyalty Engine + Bisnisku Points | Loyalty works | Revenue |
| S7 | 13-14 | Content Management System + AI Content | CMS live | Marketing |
| S8 | 15-16 | Product Engine (Voucher/Special/Digital) | Products live | Marketing |
| S9 | 17-18 | AI Landing Page Generator + Marketing Automation | AI pages live | Marketing |
| S10 | 19-20 | Business Growth Booster Tools | Growth tools live | Marketing |
| S11 | 21-22 | Booking System + Calendar | Booking works | Business Ops |
| S12 | 23-24 | Digital Menu Display + QR Code (F&B) | Menu display live | Business Ops |
| S13 | 25-26 | GBP Data Injection + City Directory | Directory live | Scale |
| S14 | 27-28 | Claim System + Subscription Billing | Claim + billing | Scale |
| S15 | 29-30 | Merchant Outreach + Admin Panel + Growth Engine | Admin panel | Scale |
| S16 | 31-32 | GBP 2-Way Sync + Multi-Vertikal Polish | GBP sync live | Scale |
| S17 | 33-34 | Performance + Security Hardening + Testing | Audit passed | Launch |
| S18 | 35-36 | Launch Preparation + BODETABEK Pipeline | LAUNCH! | Launch |

Total duration: 36 weeks = 9 bulan. Solo developer + Claude Code. PRIORITAS: Marketing, Sales, Loyalty, CMS, WhatsApp di-build duluan (S3-S10). Booking & Menu setelahnya (S11-S12). Analytics Dashboard + Full Ordering System = Coming Soon (Phase 2 post-launch). Milestone check setiap 6 sprint.

# 7. Environment Variables & Setup Guide

.env.example:

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://xxx.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJxxx

SUPABASE_SERVICE_ROLE_KEY=eyJxxx

SUPABASE_DB_URL=postgresql://postgres:xxx@db.xxx.supabase.co:5432/postgres

# Xendit

XENDIT_SECRET_KEY=xnd_xxx

XENDIT_WEBHOOK_TOKEN=xxx

XENDIT_PUBLIC_KEY=xnd_public_xxx

# WhatsApp Cloud API

WA_PHONE_NUMBER_ID=xxx

WA_ACCESS_TOKEN=xxx

WA_VERIFY_TOKEN=xxx

WA_BUSINESS_ACCOUNT_ID=xxx

# Google APIs

GOOGLE_PLACES_API_KEY=xxx

GOOGLE_OAUTH_CLIENT_ID=xxx

GOOGLE_OAUTH_CLIENT_SECRET=xxx

# Claude AI (Anthropic)

ANTHROPIC_API_KEY=sk-ant-xxx

# Sentry

SENTRY_DSN=https://xxx@sentry.io/xxx

SENTRY_AUTH_TOKEN=xxx

# App

NEXT_PUBLIC_APP_URL=https://bisnisku.info

NEXT_PUBLIC_APP_NAME=Bisnisku

## 7.1 Local Development Setup

Run these commands to start developing:

# 1. Clone & install

git clone https://github.com/bisnisku/bisnisku.git

cd bisnisku

npm install

# 2. Setup Supabase locally

npx supabase start          # Starts local Supabase (Docker required)

npx supabase db push         # Apply all migrations

npx supabase db seed          # Load seed data

# 3. Generate types

npx supabase gen types typescript --local > src/types/database.ts

# 4. Start dev server

cp .env.example .env.local   # Fill in your keys

npm run dev                  # http://localhost:3000

# 5. Run tests

npm run test                 # Vitest unit tests

npm run test:e2e             # Playwright E2E

npm run lint                 # ESLint + TypeScript check

# 8. Deployment & CI/CD Pipeline

## 8.1 CI Pipeline (GitHub Actions)

.github/workflows/ci.yml (simplified):

name: CI

on: [push, pull_request]

jobs:

check:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

with: { node-version: 20, cache: npm }

- run: npm ci

- run: npm run lint

- run: npm run typecheck

- run: npm run test -- --coverage

- run: npx supabase db push --dry-run  # Validate migrations

## 8.2 Deployment Strategy

- Preview: setiap PR auto-deploy ke Vercel preview URL (review + test sebelum merge)

- Staging: branch 'staging' auto-deploy ke staging.bisnisku.info (dengan staging Supabase project)

- Production: merge ke 'main' auto-deploy ke bisnisku.info (production Supabase project)

- Database migrations: run via Supabase CLI sebelum deploy (manual approval untuk destructive changes)

- Rollback: Vercel instant rollback ke previous deployment jika error detected

- Feature flags: gunakan Supabase config table untuk toggle fitur per tier tanpa deploy

FINAL NOTE: Dokumen ini adalah living document. Update setiap awal sprint berdasarkan learnings dari sprint sebelumnya. Gunakan Claude Code sebagai pair programmer — copy prompt dari dokumen ini, review output, iterate. Target: 1 task per hari (4-8 jam focused work). Setiap sprint 2 minggu = 10 working days = 8-10 tasks completed. Good luck building Bisnisku!